Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 03 August 2025 |
| --- | --- |
| Team ID | LTVIP2025TMID59168 |
| Project Name | SmartSDLC – AI-Enhanced Software Development Lifecycle |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Requirement Classification | USN-1 | As a developer, I can upload project requirements in text format to get them classified automatically. | 2 | High |  |
| Sprint-1 | Requirement Classification | USN-2 | As a developer, I receive classified outputs such as Functional, Non-Functional, and UI Requirements. | 1 | High |  |
| Sprint-1 | Bug Fixing AI | USN-3 | As a developer, I can input buggy code and receive AI-based fix suggestions instantly. | 3 | High |  |
| Sprint-1 | Bug Fixing AI | USN-4 | As a developer, I can view side-by-side comparison of original and fixed code. | 2 | Medium |  |
| Sprint-2 | Code Generation | USN-5 | As a user, I can input a plain-text requirement and receive auto-generated Python code. | 5 | High |  |
| Sprint-2 | Code Generation | USN-6 | As a user, I can copy and download the generated code from the interface. | 3 | Medium |  |
| Sprint-2 | Deployment & UI | USN-7 | As a user, I can access a clean dashboard built with Streamlit to use all SmartSDLC features. | 3 | High |  |
| Sprint-2 | Deployment & UI | USN-8 | As a user, I can run the platform using ngrok link to test without deployment hassles. | 5 | Medium |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 5 Days | 01 July 2025 | 05 July 2025 | 8 | 05 July 2025 |
| Sprint-2 | 16 | 5 Days | 07 July 2025 | 11 July 2025 |  |  |
| Sprint-3 | 12 | 5 Days | 13 July 2025 | 17 July 2025 |  |  |
| Sprint-4 | 14 | 5 Days | 19 July 2025 | 23 July 2025 |  |  |

Velocity:

Average Velocity (AV)=Total Story Points /  Sprint Duration (in days)

Average Velocity (AV) = 2.4 Story Points per Day

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software  development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts